PROJECT SCOPE, DELIVERY & ACCEPTANCE

# Statement of Work Template

Translate a commercial or partnership understanding into testable scope, deliverables, responsibilities, acceptance, change, and governance terms.

VERSION 1.0  •  AUGUST 2026

Built for clear decisions, defensible communication, and practical reuse.

|  | Draft — qualified legal review required This working template captures project and delivery terms. It is not a complete contract and does not supply universal liability, indemnity, warranty, intellectual-property, confidentiality, privacy, insurance, dispute, termination, governing-law, employment, tax, or regulatory provisions. Use it with an approved master agreement or qualified attorney review. |
| --- | --- |

# How to use this template

Confirm the governing agreement, parties, authorized representatives, project decision rights, and precedence of documents.

Define the objective, measurable success conditions, included work, excluded work, dependencies, and assumptions before pricing.

Write each deliverable with format, quantity, due date, owner, inputs, review window, and objective acceptance criteria.

Separate acceptance from preference: define defects, required corrections, deemed acceptance, and escalation only through approved legal review.

Tie changes to a written request, impact assessment, authorization, and revised baseline before changed work begins.

Align fees, expenses, invoicing, schedule, staffing, access, data, security, and closeout with the governing agreement and actual delivery model.

# SOW control and agreement context

| SOW title / number — Required | [Project name and unique identifier] |
| --- | --- |
| Client / customer — Required | [Full legal name, address, and authorized representative] |
| Provider / contractor — Required | [Full legal name, address, and authorized representative] |
| Governing agreement — Required | [Master agreement / contract number, effective date, and order of precedence] |
| Effective / start date — Required | [Date and any prerequisite to start] |
| Target completion — Required | [Date, milestone, or period] |
| SOW owners — Required | [Client and provider project leads; commercial and legal contacts] |
| Budget / fee basis — Required | [Fixed fee, time and materials, milestone, retainer, not-to-exceed, or other approved basis] |
| Approval authority — Required | [Who may accept deliverables, approve changes, incur expenses, and amend the SOW] |
| Version / status — Required | [Draft / review / approved; version and date] |

# Purpose, objectives, and success conditions

The purpose of this Statement of Work is to [design / implement / deliver / evaluate] [project or service] for [client/user] so that [business, mission, operational, or user outcome].

| Objective 1 | [Outcome stated in measurable or verifiable terms] |
| --- | --- |
| Objective 2 | [ ] |
| Success condition | [Observable condition, metric, threshold, or acceptance result] |
| Primary users / stakeholders | [Who participates, approves, receives, or is affected] |
| Constraints | [Deadline, budget, system, staffing, policy, geography, accessibility, procurement, or regulatory constraint] |
| Non-goals | [Work or outcomes this SOW intentionally does not promise] |

# Scope

| In scope | [Activities, workstreams, locations, systems, audiences, products, services, and quantities included] |
| --- | --- |
| Out of scope | [Explicit exclusions, adjacent work, ongoing support, data cleanup, procurement, translation, migration, travel, or third-party fees not included] |
| Delivery approach | [Phases, method, work location, collaboration model, tooling, and quality process] |
| Client inputs | [Decisions, data, access, content, facilities, staff, approvals, and turnaround required] |
| Third parties | [Subcontractor, vendor, partner, platform, licensor, or regulator dependencies] |
| Accessibility / inclusion | [Applicable accessibility, language, participation, safeguarding, or accommodation requirements] |

# Deliverables and acceptance

| ID | Deliverable | Format | Owner | Input | Due | Acceptance | Review |
| --- | --- | --- | --- | --- | --- | --- | --- |
| [D-01] | [Deliverable name / description] | [Format / quantity / location] | [Provider owner] | [Client input / due] | [Delivery date] | [Acceptance criteria] | [Review window] |
| [D-02] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [D-03] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

| Submission method | [Repository, email, portal, system, meeting, environment, or physical location] |
| --- | --- |
| Review process | [Named reviewer, consolidated feedback, review period, and communication channel] |
| Acceptance record | [Written approval, system status, meeting record, or other authorized evidence] |
| Defect / correction | [Difference from stated acceptance criteria; correction method and timing subject to governing agreement] |
| Preference / change | [Request outside the baseline acceptance criteria; route through change control] |
| Partial acceptance | [Whether and how separable deliverables may be accepted] |

|  | Acceptance requires an objective baseline Avoid phrases such as “to the client’s satisfaction” unless qualified counsel approves them. Acceptance should refer to stated, verifiable criteria and an authorized review record. |
| --- | --- |

# Schedule and milestones

| ID | Milestone | Dependency | Owner | Due | Evidence | Effect |
| --- | --- | --- | --- | --- | --- | --- |
| [M-01] | [Milestone / decision] | [Prerequisite / dependency] | [Owner] | [Date] | [Evidence / approval] | [Schedule effect if late] |
| [M-02] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [M-03] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

| Working calendar | [Business days, holidays, working hours, time zone, blackout dates] |
| --- | --- |
| Dependency rule | [How dates adjust when authorized client/third-party inputs or approvals are late] |
| Status cadence | [Meeting / report frequency, participants, format, and decision log] |
| Schedule escalation | [Threshold, notice route, recovery plan, and authorized decision-maker] |

# Roles, responsibilities, and governance

| Role | Responsibility | Rights | Inputs | Expectation | Escalation |
| --- | --- | --- | --- | --- | --- |
| [Role / party] | [Responsibilities] | [Decision rights] | [Inputs / approvals] | [Service or response expectation] | [Backup / escalation] |
| [Client sponsor] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [Client project lead] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [Provider project lead] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [Subject expert / vendor] | [ ] | [ ] | [ ] | [ ] | [ ] |

# Assumptions, constraints, and dependencies

| ID | Assumption | Owner | Validate | Effect | Response |
| --- | --- | --- | --- | --- | --- |
| [A-01] | [Assumption / dependency] | [Owner] | [Validation date / evidence] | [Effect if false] | [Response / change route] |
| [A-02] | [ ] | [ ] | [ ] | [ ] | [ ] |
| [A-03] | [ ] | [ ] | [ ] | [ ] | [ ] |

# Change control

| Change trigger | [Scope, quantity, acceptance, schedule, dependency, staffing, access, data, location, legal requirement, or budget change] |
| --- | --- |
| Request content | [Requested change, reason, urgency, affected baseline, and requester] |
| Impact assessment | [Scope, deliverables, schedule, fee, expense, resource, quality, risk, data/security, and dependency effect] |
| Authorization | [Named roles with authority; written approval format] |
| Baseline update | [Version, effective date, revised schedule/budget/deliverables, and distribution] |
| Work before approval | [No changed work begins unless an authorized exception is documented under the governing agreement] |

| ID | Change | Requester | Impact | Cost/time | Decision | Version |
| --- | --- | --- | --- | --- | --- | --- |
| [CR-01] | [Request] | [Requested by / date] | [Impact summary] | [$ / days] | [Decision / authority] | [Baseline version] |
| [CR-02] | [ ] | [ ] | [ ] | [ ] | [ ] | [ ] |

# Fees, invoicing, and expenses

| Fee basis | [Fixed fee / time and materials / milestone / retainer / not-to-exceed / approved other] |
| --- | --- |
| Fee schedule | [Amount, milestone, period, rate card, cap, or calculation] |
| Invoice timing | [Deposit, monthly, milestone, completion, acceptance, or other] |
| Invoice support | [Timesheet, deliverable evidence, expense receipts, purchase order, tax detail, or portal fields] |
| Payment terms | [Reference governing agreement; do not improvise conflicting terms] |
| Expenses | [Included, excluded, pre-approved categories, travel rules, markup, currency, tax, and evidence] |
| Taxes | [Allocation and documentation subject to governing agreement and qualified tax/legal review] |
| Budget control | [Not-to-exceed amount, alert threshold, forecast cadence, and authority to approve overage] |

| When | Basis | Fee | Expense | Trigger | Reference |
| --- | --- | --- | --- | --- | --- |
| [Milestone / period] | [Deliverable / service] | [$ fee] | [$ approved expenses] | [Invoice trigger] | [Client reference / PO] |
| [ ] | [ ] | [$ ] | [$ ] | [ ] | [ ] |
| TOTAL | [ ] | [$ ] | [$ ] | [ ] | [ ] |

# Data, systems, security, and records

| Data / information | [Categories, source, owner/controller, sensitivity, and purpose] |
| --- | --- |
| Access | [Systems, accounts, facilities, role/least privilege, approval, start/end, and authentication] |
| Transfer / storage | [Approved channels, locations, vendors, devices, encryption, backup, and restrictions] |
| Privacy / consent | [Notices, permissions, data subject/participant needs, retention, deletion, and incident route] |
| Security / incident | [Applicable security schedule, reporting route, contacts, containment, evidence, and legal review] |
| Deliverable records | [Authoritative source, version, acceptance record, storage, retention, and return/destruction] |
| Intellectual property | [Reference only the governing agreement or counsel-approved project-specific terms] |

# Risk, issues, and closeout

| ID | Risk / issue | Trigger | Owner | Response | Escalation |
| --- | --- | --- | --- | --- | --- |
| [RI-01] | [Risk / issue] | [Trigger / evidence] | [Owner] | [Response] | [Escalation / decision] |
| [RI-02] | [ ] | [ ] | [ ] | [ ] | [ ] |

| Completion conditions | [Accepted deliverables, paid/issued invoices, resolved changes, transferred records/assets, removed access, and open support items] |
| --- | --- |
| Transition / handoff | [Training, documentation, credentials, files, vendor contacts, backlog, and owner] |
| Final acceptance | [Authorized record and date] |
| Lessons learned | [What changed, evidence, owner, and future action] |
| Ongoing support | [If any, reference a separate approved support arrangement] |

# Review and signature routing

The governing agreement, parties, authority, document precedence, start condition, and version are verified.

Objectives, in-scope and out-of-scope work, deliverables, acceptance criteria, schedule, responsibilities, assumptions, and dependencies are aligned.

Fees, expenses, taxes, invoicing, procurement, data, security, records, accessibility, and third-party requirements match approved terms and practice.

Change control defines who may request, assess, approve, and baseline changes before work proceeds.

Qualified reviewers addressed liability, indemnity, warranty, IP, confidentiality, privacy, insurance, employment, tax, termination, dispute, governing law, and regulatory terms in the controlling agreement.

The final SOW is signed only by authorized representatives and stored with the controlling agreement and change records.

| Client authorized representative | [Name, title, signature, date — if approved by counsel] |
| --- | --- |
| Provider authorized representative | [Name, title, signature, date — if approved by counsel] |
| Legal / procurement review | [Reviewer, date, approved governing agreement / deviations] |
| Final repository | [Authoritative location and version] |

Use note: This working SOW is not a complete contract or legal advice. Do not sign or use it as a standalone agreement unless qualified counsel confirms the governing terms, jurisdiction, authority, risk allocation, and required clauses.